Statement of Work (SOW)

Prepared for

Jiangsu Hansoh Pharmaceutical Group Co., Ltd. (“Customer”)

ENG-816241

Veeva RIM Submissions & Submissions Archive Implementation

Veeva Representative: Zuk Cheng

This Statement of Work (“SOW”) is entered into between Veeva Software (Shanghai) Co., Ltd. (“Veeva”) and Customer as of the date of mutual signature below.  This SOW incorporates and is governed by the terms and conditions of the agreement covering the provision of professional services (“Agreement”) currently in place between Veeva Systems Inc. (“Consultant Contracting Party”) and (check one):

Customer.

Or

(“Customer Contracting Party”). If this box is checked, Customer represents that Customer is an affiliate of the Customer Contracting Party, Customer is authorized to order Services pursuant to the Agreement, and Customer agrees to be bound by the terms of the Agreement to the same extent as if each reference to Customer Contracting Party in the Agreement was a reference to Customer.

- Project Fees and Invoicing

General. The fees for the services performed under this SOW (“Services”) will be delivered to Customer on the fee basis as set out below. The parties agree that all dates in the Exhibits to this SOW are based on a target start date for the project and may be adjusted by mutual agreement of the parties’ project managers (as evidenced by an email or other writing). Reasonable traveling expenses, including airfare, lodging and meals will be invoiced to Customer as incurred. Travel time is not included in the project estimates below. Domestic and International travel time will not be invoiced to the customer.

  - Fixed Fees

- Invoicing. Fixed Fees will be invoiced as set forth in the table below upon each Milestone delivery. Payment is due 30 days from receipt of invoice. Fixed Fees will be billed in CNY. Fixed Fees for the in-scope work described in this SOW shall be in effect through completion or termination of this SOW, thereafter fees will be as mutually agreed by the parties under a relevant Change Order or SOW.

- The Fixed Fee is based on a good faith commitment by the parties to achieve the activities and dates set forth in the Exhibit(s) attached to this SOW.

- Delays. In the event Veeva is responsible for an unreasonable delay in completion of the in-scope Services, activities that were planned for completion but were postponed by Veeva’s delay will continue to be delivered as part of this Fixed Fee proposal. In the event Customer is unable to provide necessary Customer personnel, data, required content or access, requests substantial changes to the Project Plan, or otherwise delays or postpones work on the activities set forth in the Project Plan, any Services delivered after the estimated completion date, as set forth in this SOW, shall be considered "out of scope" and not covered by the applicable Fixed Fees set forth herein. Such delayed Services may be completed under a mutually executed Change Order to this SOW. Customer acknowledges that such delays may alter the project timeline and may result in changes to Veeva’s project staffing.

#### CORE IMPLEMENTATION SERVICES

| Milestone | Billing Method | Milestone Description | Invoice Amount (RMB) Before 6% Tax | Invoice Amount (RMB) After 6% Tax |
| --- | --- | --- | --- | --- |
| Milestone 1 | Fixed Fee | Project Kick-off | 146,000 | 154,760 |
| Milestone 2 | Fixed Fee | Upon Configuration Lock | 365,000 | 386,900 |
| Milestone 3 | Fixed Fee | Upon System Go-Live | 219,000 | 232,140 |
| Implementation Total Amount |  |  | 730,000 | 773,800 |

#### POST-PRODUCTION SUPPORT SERVICES

| Post-Production Support | Billing Method | Description | Invoice Amount (RMB) Before 6% Tax | Invoice Amount (RMB) After 6% Tax |
| --- | --- | --- | --- | --- |
| Managed Services | Fixed Fee - Upon Managed Service Kick-Off | Twelve (12) Months at One Hundred and Twenty (120) Hours Per Duration | 69,000 | 73,140 |
| Post-Production Support Budgeted Total |  |  | 69,000 | 73,140 |

#### SUMMARY COSTS

| Summary Cost | Total Amount (RMB) Before 6% Tax | Total Amount (RMB) after 6% Tax |
| --- | --- | --- |
| Veeva Submission and Submission Archive Implementation (All Sections) | 799,000 | 846,940 |

| CAPABILITY | SCOPE | NOTE/COMMENT |
| --- | --- | --- |
| Environments: | - Sandboxes - Development - Validation - Training - Production | - Veeva and Customer will define an Environment management plan to deploy sandboxes for development, testing/validation and other project activities in alignment with Customer’s licensing. - Sandbox environments will be deployed (incl. Development, Validation and Training environments) in alignment with Customer’s licensing and project requirements. |
| Master Data | Objects: - Product Family - Product - Product Variant - Active Substance - Inactive Ingredient - Manufacturer - Organization - Contact - Packaging and related records - Clinical Study - Clinical Site - Nonclinical Study - Controlled Vocabulary and Constraints - Region - Country Security Review Permission Sets: - Master Data – Read - Master Data and Report – Admin - Study Data – Admin - Study Data - Read | - No lifecycles or workflows will be configured - Up to ten (10) total custom fields will be configured - Define which Security Profiles will be related to reviewed permission sets |

| Support Tier | Description |
| --- | --- |
| 1 | End-user support: Provides basic user support including login and user credential issues, basic how-tos, and standard troubleshooting. |
| 2 | Configuration Support: Provides support and issue resolution requiring changes to the current configuration of Application. |
| 3 | Product Support: Coordinates support with product support team for issue resolution requiring changes to the base Application. |